DataLens

AI Survey Insights Platform

Module 1 — Business Case & Investment Proposal

Prepared by: Borderless Access — Panel Analytics Team

May 2026  |  Confidential

# 1. What Is DataLens Module 1?

DataLens Module 1 is an AI-powered survey analytics chatbot that allows researchers and clients to ask natural language questions about SPSS survey data and receive instant, weighted statistical insights — with supporting charts — through a browser-based interface.

Key capabilities delivered in Module 1:

Natural language querying — ask questions in plain English, get data-backed answers

Weighted frequency tables — Response | Count (n) | Percentage (%) with rim-weight support

Top Box / Bottom Box scoring — e.g. Top 2 Box on a 5-point satisfaction scale

Mean / average scores for numeric and rating questions

Wave-over-wave trend analysis for multi-wave tracker studies

Dual base reporting — total respondents vs. answered respondents (skip-logic aware)

Auto-generated bar and line charts alongside every response

Full SPSS (.sav) + datamap ingestion — no manual data re-entry

Multi-project support — multiple studies, each with independent data and access

Query history — all questions and answers saved per project

The platform is built on Anthropic's Claude Sonnet AI model with a FastAPI (Python) backend and a React + TypeScript frontend — a modern, maintainable technology stack.

# 2. Current Challenges & How DataLens Solves Them

Market research analysts and their clients face a consistent set of pain points when working with survey data today. These challenges slow down decision-making, increase analyst workload, and limit clients' ability to explore data independently.

| Slow, manual data analysis | ⚠ Challenge: Generating a weighted frequency table or cross-tab in SPSS or Excel requires syntax knowledge, manual steps, and significant time — often hours per question. | ✓ DataLens: Ask in plain English. Get a weighted table with counts and percentages in seconds. |
| --- | --- | --- |

| Clients depend entirely on analysts | ⚠ Challenge: Clients cannot access SPSS data directly. Every ad-hoc question — even "how many respondents were aged 25–34?" — requires analyst intervention, creating a bottleneck. | ✓ DataLens: Clients query the data themselves through a browser chat interface, freeing analysts for higher-value interpretation work. |
| --- | --- | --- |

| Static, one-time reports | ⚠ Challenge: Deliverables are fixed PDFs or PowerPoint decks. If a client wants to re-slice data by a different market or demographic, a new report must be produced — adding days and cost. | ✓ DataLens: Any filter, subgroup, or question can be queried on demand at any time, with no additional analyst effort. |
| --- | --- | --- |

| Weighting errors and inconsistency | ⚠ Challenge: Applying rim weights manually in Excel is error-prone. Analysts may apply weights inconsistently across questions, leading to discrepancies in delivered figures. | ✓ DataLens: Weights are applied automatically and consistently to every query from the same dataset, eliminating human error. |
| --- | --- | --- |

| Routed question base confusion | ⚠ Challenge: Survey logic means some questions are only shown to a subset of respondents. Incorrectly using the total sample as the base inflates or deflates percentages. | ✓ DataLens: DataLens automatically detects and reports dual bases — total sample and answered base — ensuring figures are always statistically correct. |
| --- | --- | --- |

| No self-service trend analysis | ⚠ Challenge: Wave-over-wave comparisons require pulling data from multiple datasets, aligning variables, and computing differences — a multi-hour task for each tracker study. | ✓ DataLens: Ask "How has satisfaction trended across waves?" and receive a wave-by-wave line chart and table instantly. |
| --- | --- | --- |

| High cost of ad-hoc queries | ⚠ Challenge: Every additional question from a client after project delivery represents unbilled analyst time or a costly scope change. This discourages clients from exploring their data fully. | ✓ DataLens: Unlimited queries at no additional cost per question — clients explore more, get more value, and come back for the next study. |
| --- | --- | --- |

| Language and variable name barriers | ⚠ Challenge: Clients must know SPSS variable names (e.g., "Q11_Lr1") to request specific data cuts. Most clients have no idea how their data is structured internally. | ✓ DataLens: The platform maps variable codes to plain-language question labels automatically. Clients ask about "satisfaction with the product" — not "Q11_Lr1". |
| --- | --- | --- |

In summary: DataLens transforms survey data from a static deliverable into a live, queryable asset — giving both researchers and clients instant, accurate, self-service access to insights at a fraction of the current time and cost.

# 3. Competitive Landscape — Module 1 Equivalent Tools

The table below covers tools that offer the closest overlap to Module 1's core capability: querying survey data with weighted statistics through an AI or assisted interface. No single tool currently matches the full combination of features that DataLens delivers.

| Tool | AI / NL Chat | SPSS Native | Weighted Stats | Modules M1/M2/M3 | Pricing (USD) | Key Gap vs DataLens |
| --- | --- | --- | --- | --- | --- | --- |
| Crunch.io (YouGov) | No | Yes | Yes | No/No/Yes | $20K-$60K/yr | Strong crosstabs; zero AI/NL; enterprise-only pricing |
| Infotools Harmoni (+Dapresy) | No | Yes | Yes | No/No/Yes | $30K-$80K/yr | Best for large trackers; no AI; heavy implementation overhead |
| Askia (Cros / Ace) | No | Yes | Yes | No/No/Yes | $5K-$20K/yr | Full survey pipeline; dated UI; no AI or narrative reporting |
| Displayr | No | Yes | Yes | No/No/Yes | $1,500-$2,500/user/yr | Widely used in agencies; users still configure tables manually |
| Q Research Software | No | Yes (best-class) | Yes | No/No/Yes | $1,800-$3,500/user/yr | Gold standard for SPSS stats; syntax-heavy; no client self-service |
| Qualtrics (SAP) | Partial | Own data only | Yes | Ptl/No/Ptl | $1,500-$5,000/user/yr | NL only on Qualtrics-collected data; cannot query external SPSS |
| Forsta / Confirmit | Minimal | Partial | Yes | No/No/Yes | $50K-$200K/yr | End-to-end survey platform; overkill for analysis; very expensive |
| IBM Cognos Analytics | Partial (BI) | Partial | No | Ptl/Ptl/No | $15-$35/user/month | NL for BI dashboards only; not survey-weighted-aware; generic BI |
| IBM SPSS Statistics | No | Yes | Yes | No/No/No | $1,170/user/yr | Definitive SPSS tool; syntax-only; no chatbot; not for clients |
| Yabble | Basic (AI) | Partial | No | Ptl/Ptl/No | $500-$1,500/month | AI summaries for open-ends; no weighted frequency tables or crosstabs |
| ChatGPT / Claude (manual) | Yes | No metadata | No | Ptl/No/No | $20-$30/user/month | Manual upload per session; no SPSS labels; no weighting; no history |
| DataLens (Borderless Access) | Full NL | Full (labels+codes) | Yes | Yes/Yes/Yes | Custom build (Sec 4) | Purpose-built for MR agency SPSS workflows — all 3 modules |

M1 = AI NL Chatbot   M2 = Automated Report   M3 = Cross-tab Builder   Ptl = Partial coverage

Key insight: No competing tool offers a true AI chatbot for weighted SPSS survey data. DataLens Module 1 fills a genuine white space. Combined with Module 2 (AI narrative reports) and Module 3 (cross-tab builder), DataLens delivers all three capability areas that today require separate enterprise tools costing $30K to $200K per year.

# 4. Investment Options — Module 1 Delivery

Two delivery approaches are presented below. Both result in a fully functional Module 1 platform. The right choice depends on the speed required and the availability of internal analyst capacity.

## Option A — With a Dedicated Development Team

A small specialist team builds and delivers Module 1 to a production-ready state. This is the faster route and is recommended if a client deadline or internal launch date is fixed.

Team Composition

| Role | Cost (India Market Rate) | Responsibility |
| --- | --- | --- |
| 1 × Senior Python / FastAPI Developer | ₹80,000–₹1,20,000 / month | Backend, stats engine, API, database |
| 1 × React / TypeScript Frontend Developer | ₹70,000–₹1,00,000 / month | UI, charts, responsive design, accessibility |
| 1 × BA Product Owner (Karthik / team) | Internal — no added cost | Requirements, domain logic, UAT, sign-off |

Timeline — Option A

| Sprint | Duration | Deliverables |
| --- | --- | --- |
| Sprint 1 | 2 weeks | Auth & access controls (JWT login, role-based access, project expiry) |
| Sprint 2 | 2 weeks | Responsive UI (mobile / tablet breakpoints, collapsible sidebar) |
| Sprint 3 | 2 weeks | Performance, error handling, data validation, multi-file uploads |
| Sprint 4 | 2 weeks | UAT, bug fixes, staging deployment, client demo |
| Sprint 5 | 2 weeks | Production deployment, monitoring, handover documentation |
| Buffer | 1 week | Contingency |

Cost Summary — Option A

| Cost Item | INR | USD |
| --- | --- | --- |
| Development team (2 devs × ~2.5 months) | ₹3,75,000 – ₹5,50,000 | ~$4,500 – $6,600 |
| Anthropic API usage (Claude Sonnet) | ₹4,200 – ₹12,500 / month | ~$50 – $150/month |
| Cloud hosting (Azure / AWS) | ₹8,400 – ₹25,000 / month | ~$100 – $300/month |
| Database (SQL Server / PostgreSQL) | ₹4,200 – ₹12,500 / month | ~$50 – $150/month |
| Total one-time build cost | ₹3,75,000 – ₹5,50,000 | ~$4,500 – $6,600 |
| Total monthly running cost | ₹16,800 – ₹50,000 / month | ~$200 – $600/month |

Estimated delivery: 10–11 weeks from kick-off to production.

## Option B — Data Analysts + Claude Code (No Development Team)

Internal data analysts at Borderless Access use Claude Code (Anthropic's AI coding assistant) to build and iterate on Module 1 without hiring external developers. This approach has already delivered the current working POC and is suitable for teams comfortable with guided AI-assisted development. It has a lower cash investment but requires more analyst time and a longer timeline.

Team Composition

| Role / Resource | Cost | Notes |
| --- | --- | --- |
| 1–2 × Data Analysts (BA internal) | Internal — existing headcount | ~30–50% of working time on DataLens build |
| Claude Code (Anthropic Max plan) | $100 / analyst / month | AI pair programmer — writes, tests, debugs code |
| Anthropic API (platform usage) | $50–$150 / month | Powers the DataLens chatbot queries |
| Cloud hosting | $100–$300 / month | Azure / AWS for backend + frontend |

Timeline — Option B

| Period | Focus |
| --- | --- |
| Month 1 | Auth & access controls, bug fixes from POC testing |
| Month 2 | Responsive design, UI polish, performance improvements |
| Month 3 | UAT, additional question-type support, client demo preparation |
| Month 4 | Staging deployment, documentation, training |
| Month 5 | Production launch, monitoring, iterative improvements |

Cost Summary — Option B

| Cost Item | USD | Notes |
| --- | --- | --- |
| Claude Code license (Max plan, 1–2 analysts) | $100–$200 / month | During active build phase |
| Anthropic API (platform usage) | $50–$150 / month | Ongoing once live |
| Cloud hosting | $100–$300 / month | Ongoing |
| Developer salaries | $0 additional | Uses existing analyst headcount |
| Total monthly cost (build phase) | $250–$650 / month | ~₹21,000 – ₹54,000 |
| Total monthly cost (post-launch) | $150–$450 / month | ~₹12,500 – ₹37,500 (no Claude Code needed) |

Estimated delivery: 4–5 months from start to production.

# 5. Option Comparison at a Glance

| Factor | Option A: Dev Team | Option B: Analysts + Claude Code |
| --- | --- | --- |
| Delivery timeline | 10–11 weeks | 4–5 months |
| One-time build cost | ₹3.75L – ₹5.5L (~$4,500–$6,600) | Near zero (uses existing headcount) |
| Monthly running cost | $200–$600 / month | $150–$450 / month (post-launch) |
| Technical risk | Low — dedicated specialists | Medium — analysts learning as they build |
| Internal capability built | Low — external team delivers | High — analysts gain AI dev skills |
| Speed to client demo | Fast — ~6 weeks | Slower — ~10 weeks |
| Recommended for | Fixed client deadlines / revenue pressure | Internal tooling / capability building |

# 6. Future Roadmap — Module 2 & Module 3

Module 1 lays the data and infrastructure foundation. Modules 2 and 3 build on the same backend and extend the platform into automated reporting and self-service analysis.

## Module 2 — Automated Summary Report Generator

Generates a ready-to-share insight deck from a survey dataset with one click. Claude reads the full question registry, runs key statistics, interprets results, and outputs a structured PowerPoint or PDF report with narrative commentary and charts.

Key features:

Auto-select significant findings per question (top responses, notable shifts)

Section-by-section narrative: demographics → attitudes → behaviours → recommendations

Branded output — Borderless Access or client logo, colour scheme

Editable PPTX export — researchers can refine before sharing

Optional: compare two waves or two sub-groups side-by-side

| Estimated timeline | Option A (dev team): 6–8 weeks ¦ Option B (analysts): 3–4 months |
| --- | --- |
| Estimated build cost (dev team) | ₹2.5L – ₹4L (~$3,000–$4,800) |
| Additional monthly API cost | +$100–$300/month (higher token usage for full-report generation) |
| Dependencies | Module 1 fully deployed; python-pptx or similar report library |

## Module 3 — Self-Service Cross-Tab Builder

A drag-and-drop interface that allows researchers and clients to build custom cross-tabulations without writing any code or syntax. Users select row variables, column variables, filters, and significance tests — and the platform computes and displays the table instantly.

Key features:

Drag-and-drop variable selector for rows (banner) and columns (stub)

Weighted counts and column percentages with significance indicators (arrows or asterisks)

Filters by any variable (age, gender, region, usage, etc.)

Export to Excel (.xlsx) with formatting preserved

Save cross-tab configurations and re-run on updated data

Optional: net difference column, index vs total

| Estimated timeline | Option A (dev team): 8–10 weeks ¦ Option B (analysts): 4–6 months |
| --- | --- |
| Estimated build cost (dev team) | ₹4L – ₹6.5L (~$4,800–$7,800) — heavier frontend work |
| Additional monthly API cost | Minimal — crosstabs are computed locally, not via Claude |
| Dependencies | Module 1 deployed; React drag-drop library (dnd-kit); stats engine extension |

## Full Platform Timeline (All 3 Modules)

| Timeline | Milestone | Status |
| --- | --- | --- |
| Now | Module 1 POC — functional, internal testing | ✓ Complete |
| Month 1–3 | Module 1 production: auth, hosting, responsive UI | In Progress |
| Month 4–5 | Module 2: Automated report generator | Planned |
| Month 6–8 | Module 3: Cross-tab builder | Planned |
| Month 9+ | Phase B: Multi-tenant, client portal, billing, API | Future |

# 7. Recommendation

For Borderless Access, Option B (Data Analysts + Claude Code) is recommended as the primary path for Module 1. The POC has already demonstrated this approach works. The marginal additional investment to reach production is low, and the team builds lasting AI-assisted development capability that benefits all three modules.

If a specific client or revenue opportunity requires a faster launch (within 10 weeks), Option A (Dedicated Dev Team) should be activated alongside the internal team.

Key advantages of building over buying:

No per-user annual licence fees — marginal cost per researcher is near zero

Full control over SPSS metadata, weighting logic, and BA-specific conventions

Data stays inside BA infrastructure — no third-party data sharing

Extensible — Module 2 and 3 build on the same platform at low incremental cost

Potential to offer DataLens to clients as a differentiated service

Powered by Borderless Access  |  DataLens AI Survey Insights Platform